## Slide 1
PROPOSAL · STRICTLY CONFIDENTIAL
Flow : Rental & Freight
Invoice Automation
Agreement-governed invoice processing for BigBasket — from landlord bill to Oracle Fusion posting, with maker-checker control at every step.
3,300
Bills Automated / Month
1,500
Rental Locations Governed
100%
Agreement-Matched
Zero
ERP Team Effort at Go-Live
NOT A SCANNING TOOL · A CONTRACT-TO-PAYMENT CONTROL PLATFORM · 8-WEEK DEPLOYMENT
billiontech.ai · Prepared for Mr. Pranam R P · July 2026

## Slide 2
Understanding the Requirement | What We Heard From You
Two high-volume, agreement-governed payables streams — each with its own capture problem, its own verification burden, and its own control requirement.
RENTAL BILLS
1,500 bills / month
~1,500 rental locations, each billing monthly
Landlords submit in different formats and channels — email, PDF, image, hard copy
Every bill must be checked against the rental agreement
Escalation clauses must be applied correctly and on time
Maker verifies · Checker approves — no exceptions
FREIGHT BILLS
1,800 bills / month
~1,800 freight invoices monthly across transporters
Multi-channel arrival — email, scanned copy, portal upload
Supporting attachments (LR, POD, weighment) travel with the bill
Rate validation against contracted freight terms
Maker verifies · Checker approves — full audit trail
THE TWO CONSTRAINTS YOU SET — AND HOW THIS PROPOSAL RESPECTS THEM
Your ERP team is post-go-live and stretched
Phase 1 ships with secure file upload / download. Zero Oracle Fusion API work required from your side. API posting activates later, on your timeline.
1,500 agreements must be onboarded fast
Bulk upload of agreement key data via structured template — single or mass. Agreements become the platform's rule engine, not filing cabinet content.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 3
This Is Not a Bill-Scanning Platform | It Is a Contract-to-Payment Control System
Capture is the smallest part of what happens. The value sits in what the platform does after the bill arrives — validate it against the contract, enforce segregation of duties, and post only what is provably correct.
01
Agreement as Source of Truth
Every rental agreement and freight contract is digitised into structured, machine-readable terms — rent, escalation clause, escalation date, lock-in, notice period, tax treatment, rate cards. The agreement becomes an active rule, not a stored PDF.
02
Multi-Channel Capture
Landlords and transporters submit however they already work — email, PDF, scanned image, or the Supplier Portal. AI extracts structured data from any format. No behaviour change is forced on 3,000+ suppliers.
03
Automated Validation
Each bill is auto-matched against its own agreement. Rent amount, escalation applied, period, GST, TDS. Correct bills pass. Deviations are flagged with the reason and the clause they breach — before a human ever sees them.
04
Maker–Checker Governance
Verified bills route to the Maker inbox with the exception already explained. Maker submits; Checker approves. Segregation of duties is enforced by the system, not by convention. Every action is time-stamped and attributable.
05
Controlled ERP Posting
Only fully approved bills reach Oracle Fusion — via file batch in Phase 1, via API when your ERP team is ready. The platform is the control gate; the ERP receives only clean, approved, reconciled data.
06
Audit & Intelligence
Complete audit trail per bill: who captured, who verified, who approved, against which clause. Plus escalation calendars, accrual visibility, exception analytics and landlord/transporter performance.
Scanning captures an image. This platform enforces a contract.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 4
Use Case Flow | Rental Bill — Agreement to Oracle Fusion
1,500 locations, every month. Below is the complete lifecycle of a single rental bill through the platform.
1
Agreement Onboarding
Agreement key data uploaded — single or bulk. Rent, escalation %, escalation date, lock-in, GST/TDS captured as structured rules.
›
2
Invoice Capture
Landlord emails the bill, uploads on the Supplier Portal, or platform self-bills from the agreement. AI extracts from any format.
›
3
Auto-Validation
Bill auto-matched to its agreement. Rent, escalation, period, GST/TDS, duplicates checked. Deviations flagged with the clause breached.
›
4
Maker Verification
Bill lands in Maker inbox with exception reason pre-attached. Reviewed against the agreement side-by-side, then submitted.
›
5
Checker Approval
Checker sees bill, clause, Maker action and full context. Approve, reject or return. Segregation of duties system-enforced.
›
6
ERP Posting
Posted to Oracle Fusion. Phase 1: structured file download. Phase 2: direct API. Audit trail sealed.
Escalation clauses are the hidden risk. The platform tracks every escalation date across 1,500 agreements and applies the increase automatically — so you never overpay on a stale rate, and never underpay into a dispute.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 5
Use Case Flow | Freight Bill — Submission to Posting
1,800 bills a month, with supporting documents attached to almost every one. Same control spine; different validation logic.
1
Rate Card Onboarding
Contracted terms loaded per transporter — lane rates, per-kg/per-trip basis, fuel surcharge, detention. Bulk upload supported.
›
2
Multi-Channel Submission
Transporter emails, scans, or submits on the Portal. LR, POD, weighment and e-way bill captured and bound to the invoice.
›
3
Auto-Validation
Rate checked against contracted lane rate. Quantity checked against LR/POD. Surcharges, GST, TDS and duplicates verified.
›
4
Maker Verification
Maker sees invoice, contracted rate, all attachments and the exception reason in one screen. No hunting across folders.
›
5
Checker Approval
Checker approves with full context and complete document pack. Every decision attributable and time-stamped.
›
6
ERP Posting
Posted to Oracle Fusion by file batch (Phase 1) or API (Phase 2). Attachments retained for audit retrieval.
Attachments are first-class objects, not afterthoughts. LR, POD, weighment and e-way bill are bound to the invoice at capture and stay bound through approval, posting and audit retrieval.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 6
Scope of Work | What Is Included, and What Is Explicitly Not
Clear boundaries protect both sides. Phase 1 is scoped to deliver value without any dependency on your ERP team.
IN SCOPE — PHASE 1
Agreement digitisation engine — rental agreements and freight rate cards, single and bulk upload
Supplier Portal for 3,000+ landlords and transporters — invoice generation and upload
AI-based multi-channel capture — email, PDF, scan, image; any format
Automated validation against agreement terms, escalation clauses and rate cards
Configurable Maker–Checker workflow with segregation of duties enforcement
Attachment management — LR, POD, weighment, e-way bill bound to invoice
Exception management, escalation calendar and accrual visibility
Structured file export for Oracle Fusion (Phase 1) · API posting (Phase 2)
Complete audit trail, dashboards and MIS reporting
User training, UAT support and hypercare through go-live
NOT IN SCOPE
Oracle Fusion internal configuration or customisation
Payment execution or bank integration (platform posts; ERP pays)
Migration of historical invoices prior to go-live
Physical document storage or archival scanning services
Statutory filing or tax return preparation
Change to BigBasket's existing approval authority matrix
Phase 2 (API posting to Oracle Fusion) is included at no additional cost — activated whenever your ERP team has bandwidth.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 7
Security, Compliance & Data Governance
Rental agreements and freight contracts are commercially sensitive. Our controls posture, and our certification roadmap, are set out transparently below.
SOC 2 — CERTIFICATION IN PROGRESS
BillionTech is currently undergoing SOC 2 certification, which we expect to complete within the next 2–3 months. We are stating this openly rather than after the fact: at the point of signing this engagement, certification will be in progress, not concluded. We will share the audit report with BigBasket as soon as it is issued, and we are willing to make that delivery a contractual commitment.
Expected completion
Q3 / Q4 2026
Report shared on issue
Data Protection
Encryption in transit (TLS 1.2+) and at rest. Rental agreements, freight contracts and invoice attachments encrypted in storage. Tenant data logically segregated.
Access Control
Role-based access with least-privilege defaults. Maker, Checker and Administrator roles strictly separated. Multi-factor authentication supported for all users.
Audit & Traceability
Immutable, time-stamped audit log of every action — capture, verification, approval, posting. Attributable to a named user. Exportable for internal and statutory audit.
Availability & Continuity
Hosted on enterprise cloud infrastructure with automated backup, disaster recovery and defined RPO/RTO. Availability commitments set out in the SLA.
Regulatory Alignment
Built for Indian statutory requirements — GST, TDS and e-invoicing treatment embedded in validation. Data residency within India.
Proven at Scale
7,00,000+ invoices and ₹5,700 Cr+ processed in live production across corporate anchors and regulated lending partners over eight years.
Controls above are in force today. SOC 2 formalises and independently attests them — it is not the point at which they begin.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 8
Commercial Options | Two Structures, One Platform
Identical platform, scope and support in both options. They differ only in how usage is metered. One-time and recurring costs are shown separately.
ONE-TIME · COMMON TO BOTH OPTIONS
Implementation & Onboarding
Includes agreement digitisation setup, bulk upload of 1,500 rental agreements, freight rate cards, Maker–Checker configuration, UAT and go-live hypercare.
₹ 3,00,000
OPTION A · PER-BILL
RECURRING — MONTHLY
Processing fee
₹75 per bill
Est. volume
3,300 bills / month
Processing charge
₹2,47,500
Minimum monthly billing
₹2,00,000
Hosting fee
₹25,000
Est. Monthly Recurring
₹ 2,72,500
OPTION B · PER-SUPPLIER
RECURRING — MONTHLY
Subscription fee
₹75 per supplier
Est. supplier base
3,000 suppliers
Subscription charge
₹2,25,000
Minimum monthly billing
₹2,00,000
Hosting fee
₹25,000
Est. Monthly Recurring
₹ 2,50,000
Minimum monthly billing of ₹2,00,000 applies to the processing / subscription charge (hosting is additional). Where actual usage exceeds the minimum, actual usage is billed. All figures exclude GST. Implementation billed 50% on signing, 50% on go-live.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 9
Deployment Plan | 8 Weeks to Live Processing — With No ERP Dependency
Phase 1 goes live on file-based posting. Nothing in this plan requires bandwidth from your Oracle Fusion team.
Phase 1 · Weeks 1–3
Foundation & Agreement Onboarding
Platform provisioning, environment setup and security review
Agreement template design — rental terms and freight rate cards
Bulk upload of 1,500 rental agreement key data records
Freight rate card onboarding per transporter
Maker–Checker roles, approval matrix and user provisioning
Exit: all 1,500 agreements live as active rules on the platform
Phase 2 · Weeks 3–6
Capture, Validation & Supplier Portal
Supplier Portal activation and landlord/transporter onboarding
Email and scan capture channels configured and tested
AI extraction tuned to your actual bill formats
Validation rules live — escalation, rate, GST, TDS, duplicates
Attachment binding (LR, POD, weighment) configured
Exit: bills flowing into Maker inbox, auto-validated
Phase 3 · Weeks 6–8
Go-Live, File Posting & Hypercare
UAT with your finance team on live rental and freight bills
Oracle Fusion file export format finalised and validated
Parallel run — platform output vs current manual process
Go-live with full Maker–Checker on both streams
Hypercare, dashboards and MIS handover
Exit: 3,300 bills / month processed under full control
Phase 4 (optional, post go-live): Direct API posting to Oracle Fusion — activated on your ERP team's timeline, at no additional cost.
SOC 2 certification is expected to conclude within 2–3 months — broadly in parallel with this deployment. The audit report will be shared with BigBasket on issue.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 10
The Value | What Changes for BigBasket on Day One
The return is not only processing effort. It is control, accuracy and the elimination of silent leakage across 1,500 agreements.
Rental Leakage Stops
Across 1,500 agreements, missed escalations and stale rates cause silent overpayment and underpayment. The platform applies every clause on its due date, automatically. This alone typically pays for the system.
Effort Collapses
3,300 bills a month currently consume a large manual verification burden. With 80%+ auto-validating clean, your team touches only genuine exceptions — with the reason already explained.
Control Is Provable
Maker–Checker enforced by system, not convention. Every bill carries who captured it, who verified it, who approved it, and against which contractual clause. Audit becomes a query, not a project.
Suppliers Don't Change
3,000+ landlords and transporters keep working the way they already do — email, scan, or portal, their choice. Adoption risk is near zero because no behaviour change is imposed on them.
ERP Stays Untouched
Your Oracle Fusion team, fresh off implementation, does nothing in Phase 1. The platform delivers a clean, validated file. API integration waits until they have bandwidth.
Scales Without Headcount
New rental locations and new transporters onboard as data, not as hiring. The platform absorbs volume growth — 1,500 locations or 5,000 — without a proportional increase in AP staff.
The question is not whether 3,300 bills can be processed faster. It is whether every one of them can be proven correct against its contract.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 11
Our Numbers Speak For Us | ₹5,700 Cr+ Processed Across 7,00,000+ Invoices
BillionTech is not a first deployment. The platform runs at enterprise scale today — currently processing over 47,000 invoices in a single month.
CUMULATIVE VALUE PROCESSED (₹ Cr)
Chart: 
| Mar-23 | Jun-23 | Sep-23 | Dec-23 | Mar-24 | Jun-24 | Sep-24 | Dec-24 | Mar-25 | Jun-25 | Sep-25 | Dec-25 | Mar-26 | Jun-26
Cumulative (₹ Cr) | 80 | 99 | 118 | 164 | 469 | 823 | 1285 | 1792 | 2399 | 2999 | 3680 | 4374 | 5065 | 5701
KEY METRICS
₹5,785 Cr
Total Value Processed
7,01,000+
Invoices Processed
47,000+
Invoices in a Single Month
₹2,550 Cr
Trailing 12-Month Run Rate
4,28,000+
Invoices in Last 12 Months
5 Years
In Live Production
Volume has grown ~9x in three years — the platform scales without adding headcount
Figures as at July 2026, based on live platform transaction records. Cumulative chart shown at quarter-ends.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 12
Leadership | A Passionate and Experienced Management Team
Deep domain experience across financial services, technology, risk and enterprise transformation.
Rangan V
Chief Executive Officer
Serial entrepreneur, 30+ years in consulting and financial services. Co-founder of MicroGram (NBFC-P2P lending) and Beyond Square. Former Head of Banking & Capital Markets Domain, Infosys. PhD in Finance and Economics; Member of ICAI and ICWA.
Bala KV
Chairman (Non-Executive)
30 years at Infosys, including CFO from 2006 to 2012. Significant experience in corporate finance, international taxation, risk management and mergers & acquisitions. Member of ICAI, ICSI and ICWA.
Alwyn Vaz
Senior Business Analyst
20+ years' experience in bridging business needs and technology solutions. Skilled in requirements gathering, stakeholder management and process optimization that improve operational efficiency and business outcomes.
Mohit C
Chief Risk Officer
25+ years in risk management, banking and consulting. Responsible for controls framework, compliance and governance across all platform deployments.
Ramakrishnan V
Advisor
25+ years in BFSI, principally in lending across products and customer segments. Leads enterprise engagement and commercial strategy.
Saseendran K
Head — Partnerships
20+ years of techno-functional experience in banking and financial services. Leads ecosystem partnerships and integration alliances.
The same team that built and scaled a ₹5,700 Cr+ transaction platform will deliver this engagement.
BillionTech · billiontech.ai · Strictly Confidential · Proposal for BigBasket · July 2026

## Slide 13
Agreement-governed.
Maker-checker controlled.
ERP-ready.
BillionTech Flow turns 3,300 monthly bills from a verification burden into a controlled, auditable, contract-enforced process — without touching your ERP or asking 3,000 suppliers to change how they work.
WHAT WE PROPOSE NEXT
1
Confirm commercial option
Select Option A or Option B; we issue the formal SOW and agreement for signature.
2
Agreement template workshop
Half-day session to finalise the rental and freight data templates for bulk upload.
3
Security & compliance review
Your InfoSec team reviews our controls posture. SOC 2 report shared on issue, as a contractual commitment.
4
Kick-off — Week 1
Environment provisioning, agreement template workshop and project governance established.
Rangan Varadan · Co-founder & Director · +91 99801 30240 · rangan@billiontech.ai
billiontech.ai · Strictly Confidential · July 2026